## Test Plan — VWO Login Dashboard

### 1. Objective

The objective of this test plan is to ensure the VWO login dashboard provides a secure, intuitive, and efficient login experience, meeting enterprise-grade security standards and exceptional user experience.

### 2. Scope

#### 2.1 In Scope

- Authentication System

- User Input Validation

- Password Management

- User Experience Features

- Accessibility Features

- Branding and Visual Design

- Technical Requirements

- Security Specifications

- Compliance Standards

- Performance Requirements

- Integration Requirements

- User Journey and Flow

#### 2.2 Out of Scope

- Biometric Authentication

- Adaptive Authentication

- Progressive Web App

- A/B Testing

- User Behavior Analysis

- Personalization

### 3. Test Types to be Performed

- Functional Testing: To verify the login dashboard functions as expected.

- Data Validation Testing: To ensure user input is validated correctly.

- Error Handling Testing: To test error messages and handling for failed authentication attempts.

- Security Testing: To verify the security of the login dashboard, including encryption and secure storage.

- Performance Testing: To ensure the login page loads within 2 seconds and supports thousands of simultaneous login attempts.

- Integration Testing: To test the integration with VWO's core platform, analytics, and customer support.

- Regression Testing: To ensure changes do not introduce new bugs.

- Boundary / Edge Case Testing: To test the login dashboard's behavior at boundaries and edge cases.

- Authentication & Authorization Testing: To verify authentication and authorization mechanisms.

### 4. Test Environments

Environment | URL / Details | QA

---------|-------------|---

Pre-Prod | Insufficient information | Insufficient information

Production | app.vwo.com | Insufficient information

Supported OS / Browsers / Devices: Insufficient information — to be defined.

### 5. Test Strategy

#### Step 1 — Test Case Design

- Equivalence Class Partition

- Boundary Value Analysis

- Decision Table Testing

- Error Guessing

#### Step 2 — Execution Approach

Describe smoke → full regression cycle based on PRD context:

1. Smoke testing to ensure basic functionality.

2. Regression testing to ensure changes do not introduce new bugs.

3. Full regression testing to ensure all test cases pass.

#### Step 3 — Best Practices

- Context-driven testing

- Shift Left

- Exploratory Testing

- End-to-End flows

### 6. Test Scenarios

For each major feature or API endpoint found in the PRD, generate a table:

# | Test Scenario | Test Type | Priority

---|---------------|-----------|----------

1. | Successful Login | Functional Testing | High

2. | Failed Login | Error Handling Testing | High

3. | Password Reset | Functional Testing | Medium

4. | User Registration | Functional Testing | Medium

5. | Accessibility Features | Accessibility Testing | Medium

### 7. Entry and Exit Criteria

#### Requirement Analysis

- Entry: Testing team receives PRD / Requirements

- Exit: Requirements understood, doubts cleared

#### Test Execution

- Entry: Test cases signed off, application ready for testing

- Exit: Test case reports and defect reports ready

#### Test Closure

- Entry: Test case reports and defect reports ready

- Exit: Test Summary Report delivered

### 8. Test Deliverables

Deliverable | Description | Target Date

-----------|-------------|------------

Test Plan | Scope, strategy, schedule, deliverables | To be defined

Functional Test Cases | Test cases for defined scope | To be defined

Defect Reports | Defects with screenshots and reproduction steps | Ongoing

Summary Reports | Bugs by ID, functional area, and priority | To be defined

### 9. Defect Reporting Procedure

- Tool: Insufficient information — to be defined.

- Severity levels: Critical, High, Medium, Low

- Process: New → Assigned → In Progress → Fixed → Verified → Closed

### 10. Risks and Mitigations

Risk | Mitigation

-----|-----------

Non-availability of a resource | Backup resource planning

Build URL not working | Resources work on other tasks

Insufficient time for testing | Dynamically ramp up resources

Security Risks | Regular security audits and penetration testing

Performance Risks | Comprehensive performance testing under various load conditions

### 11. Tools

- Bug Tracking: Insufficient information

- Test Management: Insufficient information

- Automation: Insufficient information

- Other: Mind map tool, Screenshot tool, Word/Excel

### 12. Approvals Required

- Test Plan

- Test Scenarios

- Test Cases

- Summary Reports

### SELF-VALIDATION

**Verified Facts:**

- The VWO login dashboard is the critical entry point for users accessing VWO's comprehensive suite of experimentation, personalization, and analytics tools.

- The login dashboard should provide a secure, intuitive, and efficient login experience.

- The target users are digital marketers, product managers, UX designers, and developers at growing businesses.

- The business objectives include ensuring secure access to VWO's experimentation platform, minimizing login friction, and supporting enterprise security requirements.

- The technical requirements include security specifications, compliance standards, and performance requirements.

**Missing / Unknown Information:**

- Specific test environment details

- Supported OS / Browsers / Devices

- Tooling for bug tracking, test management, and automation

**Self-Validation Check:** Confirm no hallucinations — every item above is traceable to the PRD or marked as insufficient.